Wendover Forum 25 Jun 2012

Chair - 	Becky Vidal - independent

HS2 reps	Charlotte B,  Martin Wells ( Area Stakeholder Mgr )  Mark Bailey 
		+ 1 other

Introductions 	from BBOWT,  U3A,  Wendover Cricket etc

### Membership

Should The Lee attend Missenden & Wendover forums ??

Which should CRAG attend-

Should (HS2) action groups attend ??  One objection to action groups ; Yes, if they  don’t waste time...

Noted that all  present were opposed to HS2 ( other than HS2 employees, presumably )

How many representatives per group should attend, if Forum was to be  manageable ?  A cap at 1/group proposed  -  Vote !  9 for a cap, 14 no cap..

20:00

### AGENDAS

Supplied by both Bucks &  HS2 ( but neither posted on Forum website before the meeting )  HS2 agenda was accepted, with additions from Bucks as appropriate

Notes / actions from previous meeting

Point 5 - 	wanted HS2 responsibilities as well as names. Action > HS2

Point 7 - 	Plans -  1 set to be  provided  at Wendover  clock tower ?
			Action   > Mike Beard

Could Parish Ccls  have plans ? ( 4 copies needed ? )
			Against policy of reducing paper use !

David Livingston’s  rep to raise ( paper rationing ) with Govt

Point 11 - 	More Tunnel ?  - expand -plan B

HS2 were "Looking to retain ( H & V ) alignment"
			but would consider zero cost changes

Could we change design speed in AoNB ?? (MF)  
 			Unlikely (HS2)

20:30

### HS2 reports

  - Met with Wendover ( M.Beard) – re Church, ‘Green’ tunnel noise, Dunsmor

  - Bilateral meetings may be requested...

  - Timeline for Design / Environmental assessment / Bill  presented

  - Detailed design after ( if ? )  Hybrid Bill passed

  - Professional  Services  Consultants appointed

    - ( Will HS2 publish minutes of bilateral meetings ?
 - needs agreement of participants )

  - Need to  assess land take before  bill

    - Mitigation  of viaducts ? - Noise – discuss at  next but one forum..?

    - Next meeting about  Noise ?  Noise thresholds; no details yet

  - Environmental Activities

    - 14 topics in EIA. Aerial surveys, baseline info, geographical info

    - Processing 150 EIA methodology  responses

    - Draft code of construction practice due  (with CFs) in August ( but principles only .. local details to be in hybrid bill)

    - Design principles are a higher priority at this stage ??

21:06

Rights of Way Survey was mentioned – meeting stressed that  ALL RIGHTS of WAY ARE USED

HS2 principles – would they circulate these ( where relevant )  before each meeting

### Ridgeway path

( Brief  discussion )  No detail available  as yet, HS2 will maintain RoW throughout construction, if possible , but - temporary diversions are likely

### Local Issues

For discussion at future meetings, in no particular order

- Impact on Properties

- Construction Arrangements

- Noise Impacts

- Road realignments

- Rights of Way

- Access roads ?

- Optimal ( environmentally friendly ) design speed in AoNB

- Flooding , water related problems

- Ecology

- Heritage, Cultural, Socio-economic considerations

- Traffic diversions

- Ellesborough  Rd ( works/closure) - impact on community, business & schools

- Provision for cyclists ( during construction )

- Impact on Tourism / Gateway to AoNB

- Health issues

- Construction code - traffic

- Gantries, pylons – minimise visual impact

- Extra land take required for  screening ?

- Request for an Independent commissioner for traffic issues

- What do we get back from HS2 ?? ( Optimist… )

- Economic survey

Request for  information  on these before the relevant meetings..  + methodology for any surveys

All are mitigations.. any opportunities for benefits ?

### AoB

How much money  available for mitigation ?  ( £250m ), 
how much mitigation covered by construction budget ?

### Future Meetings

10th September,   13th November

Agenda ??  	Do we need more meetings,  without HS2  ? ( No they wont cover any costs.. ).. to plan agenda

Chair ??	Becky Vidal, or deputy